Project: 3D sweet home

Can generate 3D home design base from the 2D design

One week: a new plugin can join the walls and resize the selected furniture.

7 people, Role:

1 team lead

4 developer

2 tester

Task:

MONDAY:

Am: team leader host, all team member, meeting, use ‘WebEx’, collect and analysis requirements, describe the requirement

PM: software and test case design and generate the documentation, 2 testers and 3 developers, submit to hp quality center

TUESDAY:

AM: review software design in pair between 4 developers. Review test case design between 2 testers

PM: pair programming with ‘linter’ a real time code style check, one testers write the system test scripts

WENSDAY:

Am: pair programming, one tester write an integration test case to decide which module to test

Pm: meeting (all) to trace everyone’s progress and code review with ‘collaborator’ tool to make online code review

THUSDAY：

AM: one tester perform unit test and write regression, one tester perform integration test and write system test , both testers perform regression test, system test，fix bugs according to the priority and time in the hp quality center.

PM: control system test and regression test based on the test report generated in the quality center

FRIDAY:

Am: finalize the documentation for presenting the demo, the leader would do the demo

PM: demo using ‘WebEx’ tool with clients and the whole team

交换ROLE

功能做3-4个plugin

设计UI